| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK 11 (& dates covered): | Week 11 (14-10-2024 to 20-10-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor, client and team member meeting | Completed | 6 hours | Checked with client team members and supervisor |
| Finalizing sprint 3 | Completed | 2 hours |  |
| Working on the project deliverable (front end) and poster | On going | 6 hours |  |
| Backend database connection | On going | 3 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 17 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Supervisor meeting | 21-10-2024 |
| Finalize working on the poster and video | 22-10-2024 |

Summary/weekly reflection for Week 11:

This week, my focus was on enhancing the app's front-end, with an emphasis on improving the UI/UX design to ensure responsiveness across a range of devices. I also dedicated time to integrating real-time interaction features, which greatly improved the app's overall functionality. A significant portion of my work was aimed at refining the search functionality through a map-based interaction system. Additionally, I progressed on the app poster, making sure it effectively highlights the platform's key features and advantages.

Throughout this endeavour, I gained important insights into the critical role of user interface design in technology engineering projects, particularly regarding how a well-crafted interface can influence user engagement and satisfaction. I also broadened my understanding of cloud-based services like AWS Amplify, which are vital for scaling and managing the backend infrastructure of the project. Another significant learning experience involved working with real-time technologies, such as WebSocket, and recognizing their potential to enhance interactivity and the overall user experience of the platform.

During the week, I explored various articles on responsive web design and AWS Amplify, focusing on the implementation of real-time interaction features in map-based services. These resources underscored the necessity of thoroughly testing the UI/UX across different devices to maintain consistency. However, I encountered some challenges while integrating real-time interaction with the map-based search functionality, as inconsistencies emerged when rendering live updates on various devices. Additionally, I faced the task of ensuring that the app poster remained visually appealing and functional across different platforms, which I am still actively addressing.