| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK 12 (& dates covered): | 21-10-2024 to 27-10-2024 |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor and team member meeting | Completed | 4.30 hours | Checked with supervisor and team members |
| Finalizing poster design | Completed | 3 hours | Completed and reviewed the design |
| Frontend enhancements and improvements | On going | 6 hours | Continuing to refine the user interface |
| Backend functionality improvements | On going | 3 hours | Focused on achieving a fully functional backend |
| TOTAL WEEKLY TIME SPENT |  | 16.30 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Editing and finalizing the video presentation | 28-10-2024 |
| Team meeting for final review and feedback | 28-10-2024 |

Summary/weekly reflection for Week #:

This week, we completed several important tasks, including our final team and supervisor meeting to align on deliverables. The poster design was finalized, and I worked extensively on frontend improvements, ensuring responsive design and enhancing user interactions. Additionally, I continued refining the backend to ensure it fully supports the updated frontend features.

One of the key lessons this week was the importance of balancing both frontend and backend development to maintain a seamless user experience. Effective team collaboration also played a crucial role in meeting deadlines. I further explored literature on UI/UX design and project management, which guided our approach to handling tasks efficiently.

However, challenges arose in aligning frontend changes with backend functionality, which required additional debugging. Managing time across multiple team members became difficult as we approached the final stages of this semester’s work. Looking ahead, this project will continue into the next semester, where we will expand our efforts to develop both a web app and a phone app. This transition will require further planning and coordination to ensure that both platforms offer a cohesive and integrated user experience.

Despite these challenges, we remain on track and are prepared to continue building on this foundation next semester.