| PROJECT NAME: | HandyMenAPP |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 2(05-08-2024 to 11-08-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Two weekly group meetings & meeting with supervisor | Completed | 4.30hours | Checked with all the team members & supervisor |
| Team plan, role allocation and work distribution | Completed | 1 hour | Checked with team member |
| Project layout, functionality and research | Completed | 1.30 hours | Checked with team members |
| Individual research and study | Completed | 4.45 hours | Narrowed down the framework. |
| TOTAL WEEKLY TIME SPENT |  | 11.45 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Finalizing the UI/UX design | 13-08-2024 |
| Start working on the inbuilt function, frame works and Markup-languages. | 12-08-2024 |

Summary/weekly reflection for Week #:

-key tasks done / things attended

-key things learned about Engineering Technology projects

-any literature read and key things learned

-Issues/problems