| PROJECT NAME: | HandyMenAPP |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 3(12-08-2024 to 18-08-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Meeting with supervisor and 3 weekly meetings | Completed | 4 hours | Checked with all the team members and supervisor |
| Meeting with the Client and the other team. | Completed | 2.30 hours | Checked with client and the other team |
| Sprint 1 task allocation and research for the ui/ux design | Completed | 2 hours | Checked with team members |
| Individual research, working on sprint 1 and finalizing the layout for the project | completed | 4 hours | Checked with team leader |
| TOTAL WEEKLY TIME SPENT |  | 12.30 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Having the supervisor meeting and clear doubts on some part | 19-08-2024 |
| Finish sprint 1 | 25-08-2024 |

Summary/weekly reflection for Week 3:

This week, our team successfully held a meeting with the client, during which we gathered the necessary project specifications. Following this, we allocated tasks among team members for Sprint 1. We also finalized the UI/UX design and conducted individual research to gather ideas from similar applications and relevant projects. During this research phase, I explored new approaches to frontend and database management, which could enhance our project's efficiency and functionality.

Additionally, we discussed and outlined the key features that should be included in this project. I have identified a few questions related to Sprint 1 that I plan to address in our next supervisory meeting on August 19, 2024.