| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 4(19-08-20204 to 25-08-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor meeting, client meeting and team meeting | Completed | 5.40 hours | Checked with supervisor, client and team members |
| Individual research | Completed | 4 hours |  |
| Working on sprint 1 | On going | 3 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 12.40 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Finish sprint 1 | 25-08-2024 |
| Check sprint 1 work with supervisor and get feedback | 26-08-2024 |

Summary/weekly reflection for Week 4:

This week, we had a client meeting to discuss the shift from the Handymen project to developing a real-estate platform. We gathered project specifications, discussed essential features like real-time maps and area-based property selection, and aligned on the project's scope and budget. Research was conducted on the real estate market in Bangladesh, focusing on similar platforms on Facebook and Google to gain insights. A team meeting followed to allocate tasks for Sprint 1, focusing on the core features and user experience design of the platform, and we have started working on Sprint 1.