| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 5(26-08-2024 to 1-09-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor and team meeting | Completed | 6.30 hours | Checked with supervisor and team members |
| Individual research on existing similar platform to generate ideas and inspiration. | Completed | 4hours |  |
| Completed sprint 1. Worked on the feedback from the supervisor and client. | Completed | 7 hours | Checked with client. |
| TOTAL WEEKLY TIME SPENT |  | 17.30 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Supervisor meeting | 02-09-2024 |
| Start working on sprint 2 | 02-09-2024 |

Summary/weekly reflection for Week 5:

This week, I engaged in three key activities related to the project.

- Supervisor and Team Meeting: I attended a meeting with the supervisor and the team, where we discussed progress, challenges, and future steps. It was a crucial opportunity to align our strategies and clarify any uncertainties within the team.

- Individual Research: I conducted research on existing platforms similar to our project. This helped me generate new ideas and gain inspiration for potential features and improvements that could be implemented to enhance our platform's functionality and user experience.

- Sprint 1 Completion: We successfully completed Sprint 1, incorporating feedback from both the supervisor and the client. This step helped in refining the project and ensuring that we are on the right track according to the client's needs and the project’s objectives.