| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 6 (02-09-2024 to 08-09-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor meeting | Completed | 30 mins | Checked with supervisor |
| Client and team meeting | Completed | 5 hours | Checked with client and team members. |
| Working on Project design | On going | 6 hours |  |
| Researched based in Bangladesh about different project features and feedback. | Completed | 7 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 18.30 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Gather more intel about the project and get feedback while working on project layout. | 13-09-2024 |

Summary/weekly reflection for Week 5:

This week involved key milestones and collaborative efforts to advance the project:

- Supervisor Meeting: A productive meeting was held with the supervisor to review project progress, align on objectives, and address any ongoing challenges. This ensured clarity on the next steps and integration of feedback into the project workflow.

- Client and Team Meeting: The team engaged in a client and team meeting to refine project requirements, clarify objectives, and ensure everyone is on the same page. This meeting facilitated improved coordination and helped in solidifying the project direction.

- Working on Project Design: Significant time was spent on the project design, focusing on creating a solid foundation for development. This involved planning the UI/UX and other core elements to ensure the design meets the client’s expectations and is user-friendly.

- Research in Bangladesh: Regional research was conducted, focusing on the Bangladesh market to understand local preferences and feedback. This research is vital for tailoring the project to the target audience and ensuring it aligns with regional expectations and needs.

Overall, this week was marked by key meetings, substantial progress in design, and insightful research to ensure the project is aligned with both client and regional needs.