| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 8 (23-09-2024 to 29-09-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor and team meeting | Completed | 5 hours | Checked with team members and supervisor |
| Client meeting and feedback | Completed | 1.20 hours | Checked with client |
| Finalizing sprint 2 | Completed | 8 hours |  |
| Implementing research data and finalizing the colour scheme | Completed | 7 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 21.20 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Supervisor meeting | 30-10-2024 |
| Working on prototype and Research report | 3-10-2024 |

Summary/weekly reflection for Week 8:

In Week 8, the focus was on several key tasks related to the real estate app project in Bangladesh. The week started with a supervisor and team meeting, where 5 hours were spent aligning tasks, addressing challenges, and ensuring that all team members were on track. This was followed by a 1.20-hour client meeting, during which important feedback was gathered and implemented into the project to better meet the client's expectations. Finalizing sprint 2 required another 8 hours of focused work, where all deliverables were reviewed and completed to stay on schedule. Additionally, 7 hours were dedicated to implementing research findings, particularly in refining the app’s user interface. The finalization of the colour scheme, based on research and local preferences, was a critical step to ensure the app's usability and appeal in the Bangladesh market.

Throughout the week, important lessons were learned about engineering technology projects. Effective client communication proved essential for aligning the project with the client’s vision. Similarly, regular team collaboration was vital for addressing issues early and ensuring smooth project progress. Applying research data, such as user preferences in colour schemes, highlighted the importance of creating user-centred designs, especially in culturally specific markets like Bangladesh. Challenges were encountered, particularly in coordinating the final stages of sprint 2 and finalizing the colour scheme, which required additional team discussions to balance aesthetic and functional aspects. Overall, this week underscored the importance of continuous client feedback, thorough research, and strong team collaboration in delivering a project that meets both the technical and cultural requirements of the target audience.