| PROJECT NAME: | P42 (Realestate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK # (& dates covered): | Week 9 (30-09-2024 to 06-10-2024) |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor and team meeting. | Completed | 5 hours | Checked with team members and supervisor. |
| Task allocation for sprint 3 and finalizing project layout. | Completed | 4 hours |  |
| Individual work on framework and Implementation of front- end for web app | On going | 6 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 15 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Supervisor meeting | 07-10-2024 |
| Working on sprint 3, research report and front-end development for web app | 09-10-2024 |

Summary/weekly reflection for Week 9:

Over the past week, I completed the layout for the real estate project and commenced work on sprint 3, concentrating on enhancing essential features and improvements. In addition to developing the front end of the web application, I also organized task distribution for sprint 3 to facilitate efficient progress. Concurrently, I began drafting the research report, which necessitated a careful balance between technical development and research efforts.

During this period, I recognized the significance of effective UI/UX design in real estate applications, particularly in fostering user engagement. I also acquired valuable insights into harmonizing frontend and backend development for improved functionality. Conducting literature reviews on real estate web applications offered useful guidance on responsive design and sprint-based project management, which have been crucial in managing time and ensuring task completion.

Challenges encountered included slight delays in finalizing the layout due to revisions prompted by user feedback, as well as the ongoing difficulty of balancing front-end development with research report deadlines. Furthermore, coordinating task distribution for sprint 3 required thoughtful consideration to ensure that all team members remained aligned with the project's objectives and timelines.