| PROJECT NAME: | P42 ( Real-Estate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK 2(& dates covered): | 10-03-2025 to 16-03-2025 |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Team Meeting | Completed | 2 hours | Checked with team members |
| Working on sprint 1 | On going | 3 hours |  |
| Individual research and self-studying | On going | 5 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 10 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Supervisor meeting | 17-03-2025 |
| Finalizing sprint 1 | 20-03-2025 |

Summary/weekly reflection for Week 2:

Key Tasks Done/Things Attended:

- Participated in a team meeting to discuss project updates and coordinate tasks — completed.

- Continued work on Sprint 1, focusing on development and integration of new features.

- Engaged in individual research and self-study to enhance understanding and application of key concepts related to the project.

Key Things Learned About Engineering Technology Projects:

- The importance of clear communication and regular check-ins with team members to ensure alignment and progress.

- Insights into the specific challenges of integrating various components in the real estate platform, such as user interface adjustments and backend stability.

Literature Read and Key Things Learned:

- Explored several articles and tutorials on best practices for agile project management in technology projects, which helped refine our sprint execution strategy.

- Studied documentation on Vue.js and PHP integration techniques to improve the interactive elements of the real estate platform.

Issues/Problems:

- Encountered some challenges with code integration, causing delays in testing some of the new features.

- Required more time than anticipated to troubleshoot unexpected bugs in the sprint tasks.

Planned Tasks for Next Week:

- Attend a supervisor meeting on 17-03-2025 to discuss progress and receive feedback.

- Aim to finalize all tasks associated with Sprint 1 by 20-03-2025, ensuring readiness for the next phase of the project.