| PROJECT NAME: | P 42 ( Real- Estate) |  |  |
| --- | --- | --- | --- |
| STUDENT NAME: | Nur E Siam |  |  |
| STUDENT ID: | 103842784 | WEEK 8 (& dates covered): | 28-04-25 to 04-05-25 |

| TASKS | STATUS | TIME SPENT | ACTION ITEM/NOTE |
| --- | --- | --- | --- |
| Supervisor meeting | Completed | 30 minutes | Checked with supervisor. |
| Team member meeting | Completed | 2 hours | Checked with team member |
| Fixing bugs and ui/ux for web app in phone and laptop view | On going | 7 hours |  |
| Working on the deployment document | On going | 2 hours |  |
| Working on additional feature for sprint 3 ( chat feature and bangla description ) | On going | 5 hours |  |
| TOTAL WEEKLY TIME SPENT |  | 16.30 hours |  |

| TASKS PLANNED FOR NEXT WEEK | EXPECTED COMPLETION |
| --- | --- |
| Supervisor meeting | 04-05-25 |
| Client meeting | 09-04-25 |

Summary/weekly reflection for Week 8:

Key tasks done / things attended

- Attended supervisor meeting and team member discussion

- Fixed UI/UX bugs for both phone and laptop views

- Worked on deployment process setup

- Developed additional features for Sprint 3 (chat functionality and Bangla description integration)

Key things learned about Engineering Technology projects

- Gained practical experience in debugging responsive UI across multiple devices

- Understood the importance of localization for user engagement

- Learned about smoother team communication and task tracking in sprint-based development

Any literature read and key things learned

- No literature reviewed this week; focus was on development tasks

Issues/problems

- Faced challenges with UI consistency between devices

- Some delays due to deployment configuration and testing process